CerebroHive Security Roadmap

Gap analysis against an enterprise-grade (Microsoft / Cloudflare / GitHub / Stripe-tier) security posture

Prepared for the CerebroHive website (Next.js) and AgentOS backend (FastAPI)

# Executive Summary

This document maps the 30-category enterprise security checklist to what actually exists in this codebase today, after a hardening pass that touched both the Next.js website and the AgentOS FastAPI backend. It is written to be honest rather than aspirational: most “enterprise-grade” security programs at the Stripe/GitHub/Cloudflare tier combine code-level controls with infrastructure spend (a WAF, an identity provider, a SIEM) and organizational process (audits, red teams, on-call security staff). This pass closed every gap that is purely code — application-layer hardening on a single Next.js service and a single FastAPI service. It did not, and could not, stand up a WAF, a SAML identity provider, or a compliance program; those are real decisions with real cost, called out explicitly below rather than glossed over.

Net effect: the application layer (headers, CSP, input validation, rate limiting, CSRF, dependency/secret scanning) now looks like a well-run engineering team's baseline. The identity layer (real user authentication, RBAC, SSO) and the infrastructure/edge layer (WAF, bot protection, DDoS, SIEM) are the two biggest remaining gaps, and both require decisions beyond what code can solve — pick an identity provider, pick an edge vendor, budget for them.

## Scorecard

| Category | Status | Notes |
| --- | --- | --- |
| 1. Zero Trust Architecture | Partial | Origin verification, rate limiting, and bearer-token auth are enforced per request on the backend; no continuous identity re-verification, device posture, or mTLS. |
| 2. Authentication | Not started | No real user auth exists yet. app/actions/auth.ts proxies to a Go identity service that was never built (dead code path). Backend uses static bearer API keys, not user identity. No MFA/passwordless/OAuth/SAML. |
| 3. Session Security | N/A | Cookie config in the unused auth.ts is correct (httpOnly, secure in prod, sameSite) but there's no real session system behind it yet — see Authentication above. |
| 4. Authorization (RBAC/ABAC) | Not started | No role model. Flagged explicitly in code: the enterprise/employees DELETE route has zero authorization today. |
| 5. CSP | Implemented | Strict, nonce-based CSP via middleware.ts on the website. No unsafe-inline for scripts; strict-dynamic in production. |
| 6. Security Headers | Implemented | HSTS (prod-only), X-Frame-Options, Referrer-Policy, Permissions-Policy, X-Content-Type-Options, COOP, CORP, Origin-Agent-Cluster on both apps. Server/X-Powered-By fingerprint headers suppressed. |
| 7. CSRF Protection | Implemented | Origin/Referer allowlist check on every mutating app/api/** route; Next.js Server Actions get framework-level Origin verification automatically. |
| 8. XSS Protection | Partial | Reviewed: the only dangerouslySetInnerHTML usage is static JSON-LD, not user input; React escapes all rendered content by default. Trusted Types not implemented. |
| 9. SQL Injection | N/A | Website has no SQL (flat-file JSON store). Backend uses SQLAlchemy's ORM exclusively — confirmed no raw string-interpolated queries. |
| 10. Input Validation | Implemented | Zod schemas (.strict(), field limits) on every website API route. Pydantic Field constraints + extra="forbid" on every backend router input model. |
| 11. Rate Limiting | Implemented | In-memory, single-instance sliding-window limits on every website API route and server action, plus slowapi limits (global default + tightened per-endpoint) on the backend. |
| 12. Bot Protection | Not started | No CAPTCHA/Turnstile/behavioral fingerprinting. Requires a vendor (Cloudflare Turnstile or similar). |
| 13. DDoS Protection | Not started | App-level rate limiting is a partial mitigation only, not real DDoS protection. Requires an edge/CDN layer (Cloudflare, etc.). |
| 14. Secrets Management | Partial | .env-based with .env.example documentation; admin-secret comparison uses hmac.compare_digest (timing-safe). No vault, no automatic rotation. |
| 15. Encryption | Partial | TLS is provided by the hosting platform (Railway/Render/Vercel terminate HTTPS) but isn't app-controlled. No field-level encryption. No password hashing yet — there are no real user passwords to hash. |
| 16. Database Security | Partial | Backend: SQLAlchemy parameterized queries, Postgres-ready with URL normalization. No row-level security, no read-only replica credentials. Website: flat-file JSON demo store, not a real database. |
| 17. File Upload Security | N/A | No file upload feature exists in either app today. |
| 18. API Security | Partial | Backend: bearer tokens, per-route Pydantic validation, rate limiting. No JWT (uses opaque bearer keys by design), no replay/nonce protection, no explicit API versioning scheme. |
| 19. Logging | Partial | New structured JSON request + security-event logging on the backend (app/middleware.py) and an existing AuditLog table for governance-sensitive actions. Website still uses plain console.error. |
| 20. Threat Detection | Not started | Rate-limit and auth-rejection events are now logged as raw signal, but nothing consumes them yet — no automated brute-force/credential-stuffing/anomaly detection. |
| 21. Monitoring | Not started | No SIEM/Sentry/Grafana/Prometheus/alerting. Logs currently go to stdout only — real monitoring needs a destination for them. |
| 22. Dependency Security | Implemented | npm audit + pip-audit run in CI on every push/PR/weekly schedule (.github/workflows/security-scan.yml). Dependabot configured for npm, pip, and GitHub Actions. |
| 23. Supply Chain Security | Partial | Gitleaks secret scanning in CI and as a local pre-commit hook. No signed commits, Sigstore/Cosign, or SBOM/provenance generation. |
| 24. CI/CD Security | Partial | Dependency and secret scanning now gate every push/PR. Branch protection and mandatory reviews are a GitHub repo setting, not code — not yet configured. No IaC/container scanning (the one Dockerfile is simple). |
| 25. Infrastructure Security | N/A | No VPC/firewall/bastion configured — deployment targets (Railway/Render/Fly.io) manage network isolation. Revisit if/when infra is self-managed. |
| 26. Edge Security | Not started | No Cloudflare or equivalent edge layer in front of either app yet. |
| 27. Browser Security | Partial | COOP, CORP, and Origin-Agent-Cluster implemented. Trusted Types and COEP not implemented — COEP in particular needs testing since it can break third-party embeds. |
| 28. Privacy (GDPR/CCPA/SOC2/ISO) | Not started | No cookie consent flow, no documented data retention/deletion process, no compliance program. Needed before this handles real EU/CA user data. |
| 29. AI Security | Partial | The in-browser AgentOS kernel's Guard module does real PII and prompt-injection detection; the backend governance engine can block or require approval on risky runs. No dedicated LLM-output validation layer, no model-abuse monitoring dashboard. |
| 30. Continuous Security Testing | Partial | Automated dependency and secret scanning now run in CI. No SAST (Semgrep/CodeQL), DAST, IAST, or scheduled penetration testing. |

# What Shipped In This Pass (Code)

## Website (Next.js)

- middleware.ts — strict, nonce-based Content-Security-Policy plus the full security header set (HSTS in prod, X-Frame-Options, Referrer-Policy, Permissions-Policy, X-Content-Type-Options, COOP, CORP, Origin-Agent-Cluster) on every response.

- next.config.ts — poweredByHeader: false, so the app no longer advertises “X-Powered-By: Next.js” to scanners.

- lib/security/ (new) — shared origin verification, in-memory rate limiting, and Zod schemas, reused across every mutating route.

- All six app/api/** route handlers (contact, leads, tickets, academy/enroll, enterprise/employees, dashboard) now validate input with Zod (.strict(), field/length limits), verify the request Origin before touching the database, rate-limit by IP, and cap request body size.

- app/actions/agentos-runtime.ts — rate limiting added to the two server actions that run real compute (the in-browser AgentOS kernel and its memory reset).

- .env.example — documents the new ALLOWED_ORIGINS variable required for the CSRF-equivalent origin check.

Known, explicitly-flagged gap: app/api/enterprise/employees (GET/POST/DELETE) and app/api/dashboard (GET) return/mutate data with no authentication or authorization — only the controls above (origin check, rate limit, validation). This is documented directly in the route files' comments. It's acceptable today because these are demo/seed-data endpoints (lib/db.ts), not real customer data — but it must be fixed before either endpoint holds anything real. See Authentication/Authorization in the scorecard.

## Backend (FastAPI / agentos)

- app/middleware.py (new) — SecurityHeadersMiddleware (the backend equivalent of the website's header set), RequestGuardMiddleware (hard 1MB body-size cap and 30s request timeout on every request), and AccessLogMiddleware (structured JSON request logs, plus a dedicated security-event log line for every 401/403/429).

- app/rate_limit.py (new) — slowapi-based limiting: a 100/minute global default on every route, tightened to 10/minute on key issuance (POST /auth/api-keys) and 30/minute on task execution (POST /runtime/execute).

- Every router's Pydantic input model now sets extra="forbid" and real field constraints (min/max length, numeric ranges) — previously most accepted unbounded strings/lists/numbers. The Cortex and Simulator routers specifically now cap the values that drive their O(n·budget) and O(trials·duration) algorithms, closing a real CPU-exhaustion vector.

- Dockerfile / docker-compose.yml — uvicorn now runs with --no-server-header (a Starlette middleware can't strip uvicorn's own Server header; only this flag can).

- Test coverage: 6 new tests in tests/test_production_gates.py exercise the rate limiter (11th request in a window gets 429), the size cap (oversized body gets 413), the header set, and the new strict-schema rejections — verified against a live uvicorn instance with curl, not just the test client.

## Supply chain / CI

- .github/workflows/security-scan.yml (new) — npm audit, pip-audit, and gitleaks secret scanning on every push/PR plus a weekly schedule.

- .github/dependabot.yml (new) — weekly update PRs for npm, pip (agentos/), and GitHub Actions dependencies.

- .gitleaks.toml and .pre-commit-config.yaml (new) — the same secret-scanning rules run locally before a commit is even made, not just in CI after the fact.

- SECURITY.md (new) — a vulnerability disclosure policy and scope statement. The contact email is a placeholder — replace it with a real, monitored address before relying on this.

# Governance & Operational Controls

These are the items from the original checklist that are organizational practice, not application code — they don't get “fixed” by a PR. Listed here so they aren't silently dropped from the plan.

[Not started] Threat modeling (STRIDE) — Process/governance practice, not code — adopt before major new features ship.

[Not started] Security architecture reviews — Process practice — formalize for new services/integrations.

[Partial] Vulnerability disclosure program — SECURITY.md added this pass with a reporting process and scope. Placeholder contact email needs to be replaced with a real, monitored address.

[Not started] Incident response playbooks — No runbooks or tabletop exercises yet.

[Not started] Backup & disaster recovery testing — Depends on the production database choice (Postgres) — set up automated backups and test a restore once real data exists.

[Not started] SOC 2 / ISO 27001 evidence collection — Only relevant once enterprise customers require it — evaluate when that comes up, not preemptively.

[Not started] Red team / external penetration testing — Budget/vendor decision — worth doing once real user data or paying customers are involved.

[Not started] Asset inventory & attack surface monitoring — This document is a snapshot; a living inventory needs a lightweight process to stay current.

[Not started] Least-privilege / JIT admin access — N/A until there's a real admin identity system (see Authentication).

[Not started] Security awareness training — Organizational, not technical — relevant once there's a team beyond a single developer.

# Prioritized Next Steps

## P0 — before any real customer/user data touches this

- Real user authentication + authorization. This is the single biggest gap. Decide: build a lightweight session system, or adopt an auth provider (Auth0, Clerk, WorkOS, or a real identity backend behind app/actions/auth.ts) with SSO/SAML support if enterprise customers are a near-term goal.

- Lock down app/api/enterprise/employees and app/api/dashboard with real per-user/per-org authorization once the above exists.

- Replace the SECURITY.md placeholder contact with a real, monitored security inbox.

## P1 — meaningfully raises the bar, moderate effort

- Put a CDN/edge layer (Cloudflare, at minimum the free tier) in front of both the website and the AgentOS backend — gets bot protection, basic DDoS absorption, and TLS management essentially for free.

- Wire the new structured logs (backend) into an actual destination — even a free-tier Sentry/Better Stack/Axiom beats stdout-only logging that disappears on redeploy.

- Add SAST to CI (CodeQL is free for public repos and trivial to add as a GitHub Actions workflow; Semgrep otherwise).

- If this is horizontally scaled beyond one instance, replace the in-memory rate limiters (both website and backend) with a shared store (Upstash Redis is the standard pairing for Vercel/Next.js).

## P2 — correct at maturity, not urgent today

- SOC 2 / ISO 27001, red-team engagements, and a dedicated SIEM are appropriately deferred until there's real revenue/customer data at stake — revisit when an enterprise customer's security questionnaire actually asks for them.

- Trusted Types and COEP are real improvements but need careful testing against any third-party embeds before enabling, since COEP in particular can silently break cross-origin resources.

- Signed commits / SBOM generation are worth adding once there's a release process substantial enough to benefit from provenance tracking.